LazyTopper - Implementation Checklist Status (v5)

Timestamp (IST): 2026-01-22 23:45 IST

Evidence-first rule: statuses below must be backed by a CODEX run ZIP name. If no ZIP exists, the status must be NOT STARTED or NEXT.

# Current Snapshot

- Most recent CODEX completion: LT_B06_T007 (Playwright baseline added; Playwright pass; lint fails).

- B05 lane: stub toggle exists and is observable; B05 decision gate indicates READY FOR QA=YES.

- Block-1 in the master plan is still IN PROGRESS: we have not yet rerun the intended triangles grind QA fixtures (no evidence provided in the latest zips).

# Master Execution Order (Blocks 1-9) - Status

| Block | Name (short) | Status | What is DONE (evidence) | What is REMAINING | Primary next ticket |
| --- | --- | --- | --- | --- | --- |
| 1 | Phase-1A Closeout: Batch-3 QA rerun (or controlled stub) | IN PROGRESS | Stub infra + QA harness exist; Playwright now discovers >=1 test (LT_B06_T007 ZIP). | Rerun the intended triangles grind QA fixtures (schema-valid for all fixtures) OR extend stub to grind mode and produce pass/fail matrix; produce evidence pack. | LT_B06_T008 / LT_B01_T001 |
| 2 | Contract Canonicalization (Triangles slice) | NOT STARTED | - | Create canonical contract table: modes, required fields, schemas, callers; enforce gateway; add contract tests. | LT_B02_T001 |
| 3 | BSRE Evaluation Harness v1 (Triangles) | NOT STARTED | - | Implement rubric scoring script + golden fixtures; deterministic output reports. | LT_B03_T001 |
| 4 | Content Grounding: concept graph + evidence snips | NOT STARTED | - | Add triangles concept graph JSON + theorem snippets; map question types to nodes; hallucination checks. | LT_B04_T001 |
| 5 | Hint Ladder + Remediation | NOT STARTED | - | Define H0-H3 policy; enforce schema; negative tests (no early full solution). | LT_B05_T011 |
| 6 | Student Model v1 | NOT STARTED | - | Define minimal mastery/misconception fields; implement persistence behind interface; smoke tests. | LT_B06_T010 |
| 7 | Adaptive Practice Loop | NOT STARTED | - | Use student model + BSRE to choose next problems/hints; deterministic tests. | LT_B07_T010 |
| 8 | Human-Grade Acceptance Gates (Triangles sign-off) | NOT STARTED | - | Run full regression + closure checklist; signoff report + evidence pack. | LT_B08_T001 |
| 9 | Scale Blueprint to next chapter | NOT STARTED | - | Create templates/scripts to replicate triangles pipeline to next chapter; dry-run. | LT_B09_T001 |

# Ticket Status (high-signal)

- LT_B05_T004: DONE (GO for QA) | Evidence: LazyTopper_CODEX_RUN_LT_B05_T004_2026-01-21_1941_IST_B05_DECISION_GATE_EVAL.zip

- LT_B05_T005: DONE | Evidence: LazyTopper_CODEX_RUN_LT_B05_T005_2026-01-20_1745_IST_UNBLOCK_HTTP400_STUB_OBSERVABILITY.zip

- LT_B06_T007: DONE (PARTIAL) | Evidence: LazyTopper_CODEX_RUN_LT_B06_T007_2026-01-22_2117_IST_APPLY_MIN_PLAYWRIGHT_BASELINE_AND_RERUN_B06.zip

- LT_B06_T008: NEXT | Evidence: TBD

# Full Master Plan (Blocks 1-9) - Reference

Block 1: Phase-1A Closeout: Batch-3 QA rerun (or controlled stub).

Block 2: Contract canonicalization (Triangles slice only).

Block 3: BSRE evaluation harness v1 (Triangles).

Block 4: Content grounding: triangles concept graph + evidence snippets.

Block 5: Hint ladder + remediation (teacher-grade behavior).

Block 6: Student model v1 (local, minimal).

Block 7: Adaptive practice loop (Triangles).

Block 8: Human-grade acceptance gates (Triangles sign-off).

Block 9: Scale blueprint: replicate to next chapter.