LazyTopper - Next Session Handoff

Version: v71 | Continuation of v70 (CI + Mojibake + Guardrails) | Generated: 2026-01-27 (IST)

# 1) Session Identity and Scope

Primary objective: Eliminate mojibake forever via guardrails + prove enforcement in CI, without breaking builds.

Repo/worktree: C:\Projects\lazytopper\lazytopper_MAIN_WORKTREE

Working branch: feature/topichub-ui-lock

Key constraints: Evidence-first runs, deterministic artifacts, minimal-touch changes, do not commit local evidence logs/zips into the repo.

# 2) Current State Snapshot

## 2.1 What is DONE (confirmed)

Mojibake guardrail exists and is enforced locally: npm run check:mojibake (node scripts/check-mojibake.cjs).

CI guardrail workflow exists: .github/workflows/mojibake-guardrail.yml (runs check:mojibake early).

TopicHub mojibake was removed so local guardrail passes (post-fix check:mojibake PASS).

Windows-metadata cleanup no longer hard-depends on powershell on Linux runners: prebuild wrapper added (prebuild.cjs) and npm scripts updated to call it.

## 2.2 What is STILL BROKEN / RISK

GitHub Actions build step can still fail (separately from mojibake) due to TypeScript build (tsc -b) errors in evaluator.ts (node:fs/node:path/node:url resolution). Local npx tsc --noEmit passes, but npm run build can fail.

Repo hygiene: local evidence/log folders/files can accumulate in the repo root and confuse commits. These must be ignored via .gitignore and/or kept outside the repo.

# 3) High-Signal Timeline of This Session

T025R3A: Automated CI evidence capture with gh. Outcome: CI failed because mojibake guardrail detected mojibake (expected proof that guardrail blocks bad text).

T025R4: Fixed remaining mojibake in TopicHub.tsx and updated fix-mojibake-oneoff.cjs to avoid literal mojibake tokens; local check:mojibake + tsc --noEmit passed; pushed to origin.

CI run after T025R4: Guardrail passed, but CI failed at build because powershell was not found on Ubuntu runner (prebuild hook).

T025R6: Introduced Node wrapper prebuild.cjs to run powershell cleanup on Windows and gracefully skip on non-Windows if pwsh is absent; local verification captured.

T025R6B: Attempted repo hygiene prompt, but Codex hit 429 rate limit during quoting/PowerShell folder creation.

# 4) Root Causes and Fixes (Auditor View)

## 4.1 Mojibake

Root cause class: UTF-8 text saved/handled as Windows-1252/Latin-1 (or vice-versa) produced sequences like 'ΓÇ', 'â€”', etc.

Fix pattern: Replace mojibake sequences with ASCII-safe punctuation; add guardrail scanner to fail fast; enforce in CI.

Guardrail evidence: CI logs show npm run check:mojibake invoked and exiting non-zero when mojibake is present (see snippets captured in CI proof runs).

## 4.2 CI Failure - powershell not found

Cause: npm prebuild hook ran scripts/clean-windows-metadata.ps1 via 'powershell' on Linux runners, which do not have powershell.

Fix: prebuild.cjs wrapper - on Windows runs powershell, on non-Windows tries pwsh, otherwise skips and exits 0.

## 4.3 CI Failure - TypeScript build errors (still open)

Symptom: npm run build fails because tsc -b cannot resolve node:fs/node:path/node:url imports and reports minor TS diagnostics (e.g., unused rubric).

Likely cause: TS project config not set for node16/nodenext moduleResolution OR evaluator project missing node types; local noEmit path differs from build path.

Impact: Mojibake guardrail can pass, but CI still fails at build, preventing a clean 'CI PASS proof'.

# 5) Next Step (T025R7) - Fix CI build failures so we can capture a TRUE CI PASS

## 5.1 Target outcome

GitHub Actions run for mojibake-guardrail.yml on feature/topichub-ui-lock: PASS (check:mojibake PASS + npm run build PASS).

Then capture CI PASS proof as a new evidence-only run folder + zip (T025R8 or similar).

## 5.2 Minimal patch strategy (recommended)

Make evaluator.ts compatible with current TS config by replacing 'node:fs' style imports with 'fs', 'path', 'url' (lowest-risk, local change).

If build still fails, add devDependency @types/node and ensure tsconfig that applies to evaluator includes: types: ["node"], and moduleResolution set to node16 or nodenext.

Re-run locally: npm run build and npx tsc --noEmit. Then push and confirm CI passes.

# 6) Repo Hygiene - DO NOT COMMIT LOCAL EVIDENCE ARTIFACTS

Keep evidence zips/folders in the OneDrive wayforward Runs folder (outside repo) and mirror into Reports as per system.

If local captures are created in the repo root (gh_logs/, github_actions_logs.zip, ci_snippets.txt, etc.), delete them or ensure they are gitignored.

Prefer a dedicated local scratch folder outside the repo for gh downloads to avoid polluting git status.

# 7) Failures / Repeats / Learnings (Do NOT repeat next session)

Codex sometimes opens the wrong folder: always assert worktree path (C:\Projects\lazytopper\lazytopper_MAIN_WORKTREE) at the top of each prompt and verify with pwd + git rev-parse --show-toplevel.

PowerShell is not JavaScript: do not paste JS source into PowerShell terminal. Create/modify scripts as files in the repo, not by typing JS into PS.

PowerShell wildcard gotcha: typing 'mojibake_*_stdout.txt' is not a command. Use Get-Content .\mojibake_pre_stdout.txt or Get-ChildItem for patterns.

gh api binary output: must redirect to a file with '>' and validate zip integrity before Expand-Archive.

Codex 429 rate-limit can interrupt long multi-step prompts. Prefer smaller prompts (2-4 steps), and make them restartable with idempotent checks.

# 8) Automated System Overview (How to Use It Next Session)

## 8.1 Guardrails

Local mojibake guardrail: npm run check:mojibake -> node scripts/check-mojibake.cjs

CI guardrail: .github/workflows/mojibake-guardrail.yml (runs check:mojibake early).

Editor encoding guard: .editorconfig (utf-8, lf) to reduce mojibake recurrence.

## 8.2 Evidence system

Runs live under: C:\Users\Chetan\OneDrive\Desktop\Lazytopper\wayforward\27-01-2026\GPT Codes\RUN_LT_*

Each run folder includes: RUN.md, RUN.json, EVIDENCE_INDEX.md, gate context, stdout/stderr logs, and helper scripts used.

Each run is zipped and mirrored into Reports and Reports/REPORTS_COPY, and SSOT trackers updated.

## 8.3 CI proof capture (preferred automation)

Use gh CLI to list runs, view logs, and download logs zip: gh run list, gh run view --log, gh api /logs > zip.

Store downloaded gh logs OUTSIDE the repo or delete after packaging evidence.

# 9) Key Evidence Packages to Carry Forward

T021F2 deterministic OFF/ON validation zip: LazyTopper_CODEX_RUN_LT_B01_T021F2_2026-01-27_2055_IST_LOCAL_OFF_ON_VALIDATION_DETERMINISTIC.zip

T021G no-provider + observability zip: LazyTopper_CODEX_RUN_LT_B01_T021G_2026-01-27_2145_IST_BSRE_OBSERVABLE_NO_PROVIDER_DETERMINISTIC_VALIDATION.zip

T025R1 guardrail strict rerun zip: LazyTopper_CODEX_RUN_LT_B01_T025R1_2026-01-27_2256_IST_ELIMINATE_MOJIBAKE_FOREVER_GUARDRAIL_STRICT.zip

T025R2 CI enforce workflow + .editorconfig zip: LazyTopper_CODEX_RUN_LT_B01_T025R2_2026-01-22_103734_IST_CI_ENFORCE_MOJIBAKE_GUARDRAIL.zip

T025R3A automated CI capture zip: LazyTopper_CODEX_RUN_LT_B01_T025R3A_2026-01-27_1225_IST_CI_PROOF_CAPTURE_AUTOMATED.zip

T025R5 attempted CI PASS capture (actually FAIL): LazyTopper_CODEX_RUN_LT_B01_T025R5_2026-01-27_1859_IST_CI_PASS_PROOF_MOJIBAKE_GUARDRAIL.zip

T025R6 prebuild wrapper fix zip: LazyTopper_CODEX_RUN_LT_B01_T025R6_2026-01-27_220510_IST_FIX_CI_POWERSHELL_NOT_FOUND_PREBUILD_WRAPPER.zip

# 10) Next Session Checklist (Do these in order)

T025R6B (repo hygiene): add .gitignore rules for local artifacts + ensure working tree clean.

T025R7: fix npm run build TypeScript errors (node:fs resolution) and verify locally.

Push to feature/topichub-ui-lock and confirm mojibake-guardrail.yml PASS.

Capture CI PASS proof as an evidence-only run (download logs zip + snippets) and zip it.

Update SSOT + rolling log + handoff bundle.