﻿# LazyTopper Project Status Report

Generated: 2026-03-05 07:36:08 +05:30

## 1) Project Understanding (Current State)

LazyTopper is a CBSE-focused adaptive learning platform with a React frontend and a Node backend gateway. The product currently supports authenticated student journeys, topic-level learning, mentor/tutor assistance, guided practice sessions, daily/weekly study loops, and predictive/high-probable exam preparation workflows.

Primary user-value loop:

onboard/authenticate -> choose grade/subject -> open topic/trends/predictive surfaces -> practice with tutor feedback -> consume daily mix and weekly wrapped -> repeat with improved weak-topic targeting.

## 2) Functionality Built So Far and File Mapping

### Auth + Identity + Access Control

Files: `src/context/AuthContext.tsx`, `src/components/auth/RequireAuth.tsx`, `src/context/ProfileContext.tsx`, `src/pages/Login.tsx`, `src/services/firebaseClient.ts`

Functionality: session/auth context, profile gating, route protection.

### Topic Hub + Tutor

Files: `src/pages/TopicHub.tsx`, `src/pages/TopicHubHome.tsx`, `src/components/tutor/TutorDrawerV2.tsx`, `src/services/topicHubMastery.ts`, `server/tutorOrchestrator.cjs`, `server/index.cjs`

Functionality: concept learning surfaces, mastery state, tutor assistance, orchestration from frontend to backend tutor endpoints.

### Practice + Session Playback

Files: `src/pages/PracticePage.tsx`, `src/pages/SessionPlayPage.tsx`, `src/components/SessionPlayer.tsx`, `src/services/sessionApi.ts`, `server/sessionHandlers.cjs`, `server/sessionStore.cjs`

Functionality: practice session generation/start, answer/playback flow, session persistence and retrieval.

### Daily Mix + Weekly Wrapped

Files: `src/pages/DailyMixPage.tsx`, `src/components/DailyMixWidget.tsx`, `src/services/dailyMixGenerator.ts`, `src/pages/WeeklyWrappedPage.tsx`, `src/components/WeeklyWrappedCarousel.tsx`, `src/services/weeklyWrappedGenerator.ts`

Functionality: recurring personalized content loop and progress storytelling.

### Predictive / HPQ / Trends Content System

Files: `src/pages/TrendsPage.tsx`, `src/pages/PredictivePapers.tsx`, `src/pages/HighlyProbableQuestions.tsx`, `src/data/class10MathTopicTrends.ts`, `src/data/class10ScienceTopicTrends.ts`, `src/data/predictedQuestions*.ts`, `src/data/predictedQuestionsScience.ts`, `src/data/highlyProbableQuestions.ts`, `src/data/hpqAdditionsAndDailyMixSeeds.ts`, `src/data/class10ContentConfig.ts`, `src/data/topicHubContent.ts`, `src/data/topicHubV2Full.ts`

Functionality: exam trend maps, predicted question banks, highly probable question banks, content packs, and daily mix seed mapping.

## 3) Connectivity and Dependency View

Route shell: `src/App.tsx` binds major user routes to page entry files.

Backend gateway: `server/index.cjs` hosts API endpoints and delegates tutor/session logic to `server/tutorOrchestrator.cjs` and `server/sessionHandlers.cjs`.

Data/content backbone: `src/data/*` files drive trends, predicted/HPQ banks, TopicHub content, and completeness signals.

Detailed graph artifacts:

`docs/project_memory/audits/repo_connectivity_graph.md`

`docs/project_memory/audits/repo_connectivity_graph.mmd`

`docs/project_memory/audits/repo_connectivity_graph.json`

## 4) Content Completeness Status (Canonical Chapter Coverage)

Canonical topics audited: 25

Overall average completeness: 84.67%

Fully complete (100%): 9

Near-complete (~83%): 9

Partial (~66%): 7

Low (<66%): 0

Subject-wise status:

| Subject | Topics | Ready (100%) | Average Completeness |

| --- | ---: | ---: | ---: |

| Mathematics | 13 | 9 | 91.03% |

| Science | 12 | 0 | 77.78% |

Completeness components tracked per topic: trends map, content config, TopicHub pack, predicted bank, HPQ bank, and daily mix seed.

## 5) Chapter/Topic Execution Backlog (Concrete)

Priority split: P0=4, P1=5, P2=7, P3=9

P0 chapters (immediate execution):

| Subject | Chapter | Owner | Support | Gap Summary |

| --- | --- | --- | --- | --- |

| science | Control and Co-ordination | Science Content Lead | TopicHub Content Engineer | Missing: content_config, daily_mix_seed |

| science | Heredity and Evolution | Science Content Lead | TopicHub Content Engineer | Missing: content_config, daily_mix_seed |

| science | Life Processes | Science Content Lead | Assessment QA Lead | Missing: predicted_bank |

| science | Reproduction | Science Content Lead | TopicHub Content Engineer | Missing: content_config, daily_mix_seed |

Acceptance criteria for each chapter are captured in:

`docs/project_memory/audits/chapter_topic_execution_backlog.csv`

`docs/project_memory/audits/chapter_topic_execution_backlog.md`

## 6) Current Project Status Summary

Platform foundation (routes, auth, tutor/session backend, daily/weekly loops) is functional and integrated.

Content system is substantial but uneven by chapter; several chapters are fully mapped while a focused set still needs completion in content config, predicted bank, and daily mix mapping.

The generated backlog now provides chapter-level owners, priority, and acceptance criteria so execution can proceed as a trackable delivery plan.

## 7) Attached Audit Artifacts

`docs/project_memory/audits/repo_functionality_report.md`

`docs/project_memory/audits/repo_connectivity_graph.md`

`docs/project_memory/audits/content_completeness_matrix.csv`

`docs/project_memory/audits/chapter_topic_execution_backlog.csv`

`docs/project_memory/audits/chapter_topic_execution_backlog.md`

This report is designed to support content finalization and future feature expansion while preserving already-built functionality.